# Property ROI Analysis Tool — Decisions Log V12

Artifact: Decisions Log
Version: V12
Date: June 2026
Status: Approved owner decisions; supersedes or extends Decisions Log V11 only where explicitly stated
Prepared by: Manus AI
Governing Sources: PRD v0.8, Decisions Log V10, Decisions Log V11, Technical Specification V3, Comparable Sales Regression Data Readiness Assessment, ATTOM Sale Date Export Fix, Greenville Regression Smoke Test Readiness, Greenville Smoke Regression Result Assessment, owner-provided Cursor implementation summaries

## 1. Purpose of This Version

This Decisions Log V12 records the newly approved decisions from the Greenville regression calibration workstream. It captures the transition from missing regression input data to a working local regression smoke-test pipeline with a corrected ATTOM sale-date export, a Greenville-specific corrected comparable-sales fixture, a versioned model registry artifact pattern, and a validation gate that prevents diagnostic coefficients from being used in seller-facing recommendations prematurely.1 2 3 4

V12 does not approve the current Greenville coefficients for product recommendations. The controlling product question remains: “What should this seller spend money on, in what order, and why?” The regression work completed in this cycle supports that mission by establishing a governed path for calibration artifacts, but the current v0.1 model remains diagnostic-only because the baseline fit is weak and the model has not passed promotion criteria.4

Governing constraint: A regression artifact may be used by the product only after it is versioned, validated, explicitly approved, and marked approved_for_recommendations: true. Diagnostic artifacts must not be wired into seller-facing ROI logic.

## 2. Decision Summary

| Decision ID | Decision | Status | MVP / Phase Classification | Primary Affected Artifacts |
| --- | --- | --- | --- | --- |
| D-V12-001 | Correct the ATTOM comparable-sales export mapping for sale_date using sale.saleTransDate, then sale.salesearchdate, then sale.amount.salerecdate as fallbacks. | Approved | MVP | ATTOM adapter/export script, regression data pull process, data QA tests |
| D-V12-002 | Treat the corrected Greenville comparable-sales export as the first governed MVP regression smoke-test fixture. | Approved | MVP | Regression data fixtures, smoke-test script, regression readiness artifacts |
| D-V12-003 | Treat the Greenville smoke regression as passed for pipeline validation only, not as production calibration. | Approved | MVP / diagnostic-only | Regression diagnostics, model registry, model promotion gates |
| D-V12-004 | Store coefficients in a versioned model registry artifact rather than in development diagnostics or application code. | Approved | MVP architecture | Model registry, backend coefficient loading design, Technical Specification |
| D-V12-005 | Require model-registry validation and future promotion-readiness checks before any coefficient artifact can be approved for recommendations. | Approved | MVP governance | Model registry validator, promotion readiness report, testing plan |
| D-V12-006 | Do not repull all metros or expand API usage until diagnostics show what additional data or features are needed. | Approved | MVP cost-control / risk-control | Regression roadmap, ATTOM usage plan, data acquisition plan |

## 3. D-V12-001 — ATTOM sale_date Export Mapping Must Be Corrected

Decision: The ATTOM comparable-sales export must populate the application-level sale_date field from the actual sale-date fields exposed by the ATTOM sale snapshot response. The approved fallback order is sale.saleTransDate, then sale.salesearchdate, then sale.amount.salerecdate.2

| Field | Approved Treatment |
| --- | --- |
| Defective mapping | sale.amount.saletransdate |
| Approved primary field | sale.saleTransDate |
| Approved fallback 1 | sale.salesearchdate |
| Approved fallback 2 | sale.amount.salerecdate |
| Implementation posture | Fix belongs in the pull/export mapper, not in regression logic |
| QA requirement | Validate nonblank and parseable sale_date coverage before running regression |

The prior 12-metro comp package was structurally valid and matched the manifest, but its sale_date column was blank in every row. The defect was not caused by the regression script; it was caused by the comparable-sales export mapping reading from an unavailable response path.1 2

Artifact impact: ATTOM export code and future data-pull scripts must preserve the corrected mapping. Any regression fixture or model artifact must record the source dataset path and date-window coverage so later reviewers can verify that the model was trained from corrected sale-date data.

## 4. D-V12-002 — Greenville Corrected Export Is the First Governed Regression Smoke-Test Fixture

Decision: The corrected Greenville-Anderson-Greer comparable-sales CSV is accepted as the first governed MVP regression smoke-test fixture.3

| Validation Item | Result |
| --- | --- |
| Corrected Greenville rows | 4,000 |
| Nonblank sale_date rows | 3,980 |
| Parseable sale_date rows | 3,980 |
| Conservative usable rows, all dates | 1,477 |
| Recommended smoke-test window | 2024-01-01 through 2026-06-03 |
| Usable rows in recommended window | 1,169 |

The corrected Greenville file is sufficient to validate the local modeling workflow without additional ATTOM calls. It is not sufficient by itself to approve a production model, but it is sufficient to establish the regression pipeline, test cleaning logic, verify date filtering, and generate model diagnostics.3 4

Artifact impact: The Greenville file should be retained as a known-good local fixture. Future scripts should distinguish fixtures used for pipeline validation from broader calibration datasets used for model approval.

## 5. D-V12-003 — Greenville Smoke Regression Passed Pipeline Validation Only

Decision: The Greenville smoke regression is considered passed for its intended purpose: proving that the pipeline can load corrected comps, parse sale dates, filter rows, train a baseline local model, and output diagnostics without making API calls. It is not approved for seller-facing recommendations.4

| Area | V12 Treatment |
| --- | --- |
| Smoke-test status | Passed |
| Product-calibration status | Not approved |
| Reported test R² | Approximately 0.09 |
| Interpretation | Acceptable for smoke-test validation; weak for recommendation calibration |
| Next modeling step | Diagnostics and promotion-readiness analysis, not recommendation-engine wiring |

The low R² should be interpreted as a model-maturity signal, not as a pipeline failure. The first model uses basic observable features and lacks condition, renovation quality, school zone, micro-location, finish level, listing-presentation, and other features that are likely material to price-per-square-foot variation.4

Artifact impact: Technical Specification regression sections should distinguish between pipeline readiness, diagnostic model readiness, and approved recommendation calibration. A passed smoke test closes only the pipeline-runnability concern for Greenville; it does not close the model-approval gate.

## 6. D-V12-004 — Coefficients Must Live in a Versioned Model Registry Artifact

Decision: Product-consumable coefficients must live in a versioned model registry artifact, not in development diagnostics, not in a one-off script output, and not hardcoded directly into application logic.

| Artifact Class | Approved Treatment |
| --- | --- |
| Development diagnostics | Useful for engineering/model review only |
| Modeling dataset | Retained for reproducibility and debugging |
| Versioned coefficient artifact | Product-facing calibration artifact pattern |
| Application code | Should load only approved model artifacts through a controlled interface |
| Production database copy | Later promotion target once backend schema exists |

The owner confirmed that the current Greenville coefficient artifact now lives at model_registry/greenville_sc/hedonic_ppsf_v0_1.json, while diagnostics remain separate at regression/output/greenville_smoke_regression_diagnostics.json. The artifact includes real trained Ridge values, an intercept of 5.2216, full coefficient mappings, preprocessing notes, source and modeling dataset paths, status diagnostic_only, and approved_for_recommendations: false.

Artifact impact: Technical Specification data-model references to coefficient sets should be refined to distinguish model_registry artifacts, model-version metadata, coefficient maps, diagnostics, and future database tables such as market_model_versions, market_model_coefficients, and model_diagnostics.

## 7. D-V12-005 — Model Registry Validation and Promotion Gates Are Required

Decision: A model registry artifact must pass validation before it can be considered structurally safe, and it must separately pass promotion-readiness review before it can be approved for seller-facing recommendations.

| Gate | Approved Requirement |
| --- | --- |
| Registry artifact validation | Required for every coefficient artifact |
| Required fields | Model ID, model version, market, target, model type, coefficients, feature names, metrics, paths, status, approval flag |
| Path validation | Source and modeling dataset paths must exist in the local development environment where validation is run |
| Diagnostic artifact rule | diagnostic_only artifacts must have approved_for_recommendations: false |
| Promotion-readiness review | Required before any manual approval |
| Automatic approval | Rejected |

The owner confirmed that regression/validate_model_registry_artifact.py was created and passed 11 of 11 checks against the Greenville v0.1 artifact. This validates the artifact contract but does not approve the model. The implementation details are captured as an owner-reported Cursor milestone in the project implementation-capture artifact.5

Artifact impact: The testing plan must include a model-registry validation step. The recommendation engine must refuse to consume artifacts unless they are both structurally valid and explicitly approved for recommendations.

## 8. D-V12-006 — Do Not Expand API Usage Until Diagnostics Justify It

Decision: The project should not rerun all 12 metros or increase ATTOM usage until the Greenville diagnostics pass clarifies whether weak performance is caused by missing features, noisy geography, insufficient row count, target choice, or other data-quality issues.4

| Candidate Action | V12 Treatment | Rationale |
| --- | --- | --- |
| Full 12-metro repull | Defer | Avoid unnecessary API usage before diagnostics define the value of expansion |
| Greenville-only diagnostics | Do next | Lowest-cost way to understand model weakness |
| Recommendation-engine wiring | Reject for now | Diagnostic coefficients are not approval-ready |
| Additional feature sourcing | Evaluate after diagnostics | Prevents collecting expensive data without evidence |

This decision is a cost-control and quality-control measure. The corrected sale-date mapping proves the pull can be fixed, but broader data collection should be guided by model diagnostics rather than by assumption.

## 9. Readiness Gate Updates

| Gate ID | Prior Status | V12 Status | Notes |
| --- | --- | --- | --- |
| RG-REG-001 | Open | Partially closed / narrowed | Greenville comp field coverage and smoke-test path are defined, but production calibration remains open. |
| RG-REG-002 | New | Closed for Greenville smoke test | Corrected Greenville sale_date coverage supports local smoke-test modeling. |
| RG-REG-003 | New | Closed structurally | Versioned model registry artifact pattern exists and validator passed based on owner-reported Cursor output. |
| RG-REG-004 | New | Open | Model promotion-readiness criteria and diagnostics must be completed before approval. |
| RG-API-001 | Open | Partially closed for sale-date path only | Sale-date response-path audit is complete; enriched endpoint audit for richer fields remains open. |

These gate updates should be read narrowly. They do not imply that the regression model is ready for production recommendations. They mean that the project now has a working path from corrected local data to diagnostic coefficients and model artifact validation.

## 10. Explicit Non-Decisions

The following items are not decided by this version and should not be inferred from it.

| Item | Status |
| --- | --- |
| Approval of Greenville v0.1 coefficients for seller-facing recommendations | Not approved |
| Final threshold for acceptable R², MAE, RMSE, or residual bias | Not finalized |
| Whether Ridge regression is the final model class | Not decided |
| Whether log(price_per_sqft) is the final target | Not decided |
| Whether all 12 metros should be repulled immediately | Rejected for now, not permanently rejected |
| Whether model coefficients should be stored only in files or also in database tables | File-based registry approved for development; database promotion remains future architecture |
| Whether ATTOM condition, quality, renovation, or enriched fields are available enough for calibration | Still open |

## 11. Required Downstream Updates

| Artifact | Required Update |
| --- | --- |
| Technical Specification V3 | Add regression model registry, artifact-validation, promotion-gate, and sale-date export mapping requirements in the next V4 update. |
| Regression Calibration Guidance | Update from “data missing” posture to “Greenville smoke pipeline passed; diagnostics and promotion readiness open.” |
| Testing Plan | Add model registry validation, diagnostic-only approval flag tests, and recommendation-engine refusal tests for unapproved artifacts. |
| API / Data Adapter Specification | Document the approved ATTOM sale_date fallback mapping and required coverage checks. |
| Data Model / Schema Specification | Add future entities or tables for market_model_versions, market_model_coefficients, and model_diagnostics. |
| Open Questions Log | Add open questions for model-promotion thresholds, diagnostic residual review, target selection, and richer feature sourcing. |
| Implementation Roadmap | Place Greenville diagnostics before any full 12-metro repull or seller-facing ROI coefficient integration. |

## 12. References