# Property ROI Analysis Tool — Master Running Checklist

Artifact: Master Running Checklist

Version: V1

Date: June 2026

Status: Active owner-facing control checklist

Prepared by: Manus AI

Primary Source of Truth: PRD v0.8, Decisions Log V12, Technical Specification V3, Open Questions Log V1, Static Data Source Register V2, and regression governance artifacts.[1] [2] [3] [4] [5] [6]

## 1. Purpose and Maintenance Rule

This checklist exists so the project has one practical place to track what still needs to be done without forcing the owner to reconstruct status from the PRD, Decisions Log, technical specification, data-source register, regression notes, and open-questions files. It should be treated as the project’s operational checklist, not as a replacement for the governing artifacts. When a decision changes product behavior, the Decisions Log still governs. When technical requirements change, the Technical Specification still governs. This checklist should point to those documents and translate them into executable next work.

Controlling product question: “What should this seller spend money on, in what order, and why?”[1]

The maintenance rule is simple: whenever a work item is completed, blocked, rejected, or moved to a later phase, update this checklist in the same session. Do not create a new checklist version unless the structure itself changes materially. Status values should remain limited to Not Started, In Progress, Blocked, Ready for Review, Done, Deferred, or Rejected.

## 2. Current Executive Status

The project is still in pre-build specification and implementation-readiness mode. It is not yet ready for full sequencer coding or seller-facing regression coefficient integration. The strongest near-term path is to close seed-table governance, dependency-rule validation, regression promotion gates, and Technical Specification V4 updates before broad implementation begins.[2] [3] [4] [5]

| Area | Current Status | Plain-English Interpretation | Next Required Move |
| --- | --- | --- | --- |
| Product definition | Mostly stable | PRD v0.8 defines the MVP mission, guided photo flow, seller action plan, scarcity-aware sequencer, and data-source expectations. | Keep PRD as a product source of truth unless a new owner decision changes scope. |
| Decisions governance | Current through V12 | V12 adds regression artifact governance and explicitly prevents diagnostic coefficients from being used in recommendations. | Use V12 as the latest decisions source; update future decisions only when owner choices change. |
| Technical specification | Needs V4 update | V3 is current but predates full V12 regression governance; it states the project is not implementation-ready until readiness gates close. | Produce Technical Specification V4 incorporating V12 regression registry, validation, promotion, and ATTOM sale-date mapping rules. |
| Sequencer seed data | Partially ready but gated | Seed Tables.xlsx is the broader executable seed artifact, but row-level source QA, expert dependency validation, and normalization decisions remain open. | Close source citations, expert review, authoritative handoff format, and dependency matrix readiness. |
| Regression pipeline | Pipeline-runnable, not product-approved | Greenville smoke regression validates the local pipeline and artifact pattern, but the model remains diagnostic-only. | Add promotion-readiness checker, diagnostics, thresholds, and refusal tests before any integration. |
| Legal and UX readiness | Open | The required disclaimer exists, but report language, staging anomaly copy, and public-release legal review remain necessary. | Finalize user-facing risk language and conduct legal/UX review before public release. |

## 3. Immediate Priority Checklist

These are the highest-leverage items because they affect whether implementation can safely begin. They are ordered to reduce rework, prevent premature coding, and preserve the core MVP mission.

| Priority | Checklist Item | Status | Owner / Reviewer | Required Before | Source |
| --- | --- | --- | --- | --- | --- |
| 1 | Create Technical Specification V4 that incorporates Decisions Log V12 requirements for ATTOM sale-date mapping, model registry artifacts, validation, promotion gates, and recommendation-engine refusal of unapproved coefficients. | Not Started | Product/technical architect | Implementation planning and engineering handoff | Decisions Log V12; Technical Spec V3[2] [3] |
| 2 | Finalize row-level source citations, URLs, and access dates for Angi/HomeAdvisor-derived duration and lead-time rows. | Open / Blocked | Product owner / data reviewer | Final seed-table approval | Open Questions Log V1; Static Data Source Register V2[4] [5] |
| 3 | Obtain experienced GC, remodeling PM, or equivalent expert validation for dependency rules and critical-path flags. | Open / Blocked | Product owner / construction reviewer | Sequencer coding | Open Questions Log V1; Static Data Source Register V2[4] [5] |
| 4 | Decide whether Seed Tables.xlsx, normalized CSV files, or database migration files are the authoritative engineering handoff format. | Not Started | Product owner / technical architect | Seed import design | Static Data Source Register V2[5] |
| 5 | Export or normalize the full dependency-rule matrix into executable row-level seed data, preserving subtype-aware rules and review metadata. | Not Started | Product/technical architect | Sequencer coding | Technical Spec V3; Source Register findings[3] [7] |
| 6 | Resolve accessibility subtype alignment across recommendation catalog, DOM-impact rows, dependency rules, duration rules, UI labels, and report output. | Open | Product owner / product architect | Recommendation catalog finalization | Open Questions Log V1; Technical Spec V3[3] [4] |
| 7 | Finalize exact user-facing copy for the professional staging under-21-days anomaly and confirm legal/UX acceptability. | Open | Product owner / UX writer / legal reviewer | Report-output specification | Open Questions Log V1; Technical Spec V3[3] [4] |
| 8 | Create a regression promotion-readiness checker that produces a report without approving or modifying the current Greenville model. | Not Started | Modeling reviewer / engineer | Any model approval discussion | Regression Open Questions; Cursor Capture[6] [8] |
| 9 | Define provisional numeric model-promotion thresholds, including clean row count, R², RMSE, cross-validation metrics, residual diagnostics, and segment-bias checks. | Open | Technical architect / modeling reviewer | Any model marked candidate | Regression Open Questions; Decisions Log V12[2] [6] |
| 10 | Add recommendation-engine refusal tests so diagnostic or unapproved model artifacts cannot be consumed by seller-facing recommendation logic. | Not Started | Engineer / QA | Any app integration with coefficients | Decisions Log V12; Cursor Capture[2] [8] |

## 4. Product and Scope Checklist

The product scope is mostly stable, but the checklist below should be used to prevent accidental expansion or vague implementation. The MVP should stay centered on a prioritized seller action plan, not a generic renovation calculator.[1]

| Item | Status | Classification | Notes / Acceptance Criteria | Source |
| --- | --- | --- | --- | --- |
| Preserve the central MVP question in all artifacts: “What should this seller spend money on, in what order, and why?” | Done / Ongoing | MVP | Every major feature should support ranking, sequencing, explanation, or seller risk reduction. | PRD v0.8[1] |
| Keep supported MVP goals to Sell, Flip, and Refinance. | Done | MVP | “Renovate” should not be added as a standalone MVP goal. | PRD v0.8[1] |
| Maintain the Seller ROI Action Plan output structure: Top 5 Actions, full sequenced plan, Beyond Your Timeline, and Do Not Spend sections. | Defined / Needs implementation | MVP | Output must explain both recommended and non-recommended actions. | PRD v0.8[1] |
| Preserve Tier 1 priority rules. | Defined / Needs implementation | MVP | Safety, habitability, disclosure-sensitive, inspection-failing, lender-blocking, and deal-killing issues must remain first even in scarce markets. | PRD v0.8[1] |
| Keep budget and risk tolerance as inferred constraints rather than primary intake fields. | Defined | MVP | The tool should rank actions so the seller can decide how far down the list to execute. | PRD v0.8[1] |
| Keep active-supply and scarcity logic in Phase 1 because it is part of the approved differentiator. | Defined / Needs implementation | MVP | Redfin-derived market context remains required until a later MLS integration is available. | PRD v0.8[1] |
| Park PDF export, agent branding, seasonal demand modeling, expanded HOA handling, after-photo comparison, and multi-unit/condo support. | Deferred | Phase 2 | These should not block MVP unless owner reprioritizes. | PRD v0.8[1] |
| Park MLS feed integration, contractor-market integrations, energy-efficiency module, and richer contractor quote validation. | Deferred | Phase 3 | These require partnerships, compliance review, or higher operating complexity. | PRD v0.8[1] |

## 5. Technical Specification Checklist

Technical Specification V3 is the current consolidated specification, but it is not implementation-ready until readiness gates close. The next technical-specification deliverable should be V4, not a separate “volume,” because the project preference is to increment document versions rather than create parallel technical-spec documents.[3]

| Item | Status | Required Update | Acceptance Criteria | Source |
| --- | --- | --- | --- | --- |
| Update Technical Specification V4 for Decisions Log V12. | Not Started | Add regression model registry, artifact validation, promotion-readiness, ATTOM sale-date export mapping, and refusal requirements. | V4 explicitly says diagnostic models cannot be loaded into recommendation logic. | Decisions Log V12[2] |
| Preserve provider-neutral architecture. | Defined / Ongoing | Avoid reverting to Azure-only language unless a future decision explicitly requires it. | Architecture remains portable across storage, hosting, scheduler, and secret-management providers. | Technical Spec V3[3] |
| Clarify system service boundaries. | Defined / Needs implementation detail | Frontend, backend API, recommendation engine, sequencer, anomaly service, report service, integration adapters, governance service, and storage should remain separate concerns. | Recommendation logic does not live in UI components. | Technical Spec V3[3] |
| Finalize conceptual data model into implementation schema. | Not Started | Convert entity families into concrete tables, keys, indexes, enums, and audit fields. | Schema supports properties, analysis runs, recommendations, traces, seed versions, source registry, and model artifacts. | Technical Spec V3[3] |
| Define source-governance service behavior. | Not Started | Specify how source metadata, seed versions, access dates, confidence labels, and decision references are stored. | Every recommendation can trace back to seed versions and source statuses. | Technical Spec V3; Static Data Source Register V2[3] [5] |
| Define caching and freshness implementation. | Not Started | Convert PRD cache TTLs and ingestion cadence into system requirements. | Redfin weekly source ingestion and 24-hour derived market cache are treated as separate mechanisms. | PRD v0.8[1] |
| Define error handling and fallback behavior. | Not Started | Specify graceful degradation when ATTOM, Redfin, cost, school, walkability, flood, or static-source data is unavailable. | User-facing output labels fallback assumptions and reduced confidence. | PRD v0.8; Technical Spec V3[1] [3] |
| Add explicit implementation-readiness gate table. | Not Started | Consolidate open gates for seed QA, expert validation, regression promotion, legal review, and data-source readiness. | Engineering can see what is build-ready versus blocked. | Technical Spec V3; Open Questions Log V1[3] [4] |

## 6. Seed Tables, Sequencer, and Recommendation Rules Checklist

The sequencer is one of the most important MVP differentiators, but it is also one of the easiest places to create rework if the seed data and taxonomy are not finalized first. Technical Specification V3 explicitly states that sequencer coding is blocked until row-level source QA, dependency-matrix export, expert validation, and taxonomy alignment are complete.[3]

| Item | Status | Owner / Reviewer | Required Before | Acceptance Criteria | Source |
| --- | --- | --- | --- | --- | --- |
| Attach final source citations, URLs, and access dates to duration/lead-time rows. | Open / Blocked | Product owner / data reviewer | Final seed-table approval | No row relies only on generic source names. | Open Questions Log V1[4] |
| Decide whether duration rows remain proposed_pending_source_QA or become approved_by_owner. | Open | Product owner | Technical Specification V4 signoff | Status reflects actual governance confidence. | Open Questions Log V1[4] |
| Preserve the accessibility subtype split. | Done / Ongoing | Product architect | Recommendation catalog and UI labeling | Minor accessibility and exterior access modifications remain separate where timing differs. | Open Questions Log V1; Technical Spec V3[3] [4] |
| Resolve whether accessibility subtypes need separate DOM-impact rows. | Open | Product architect | Recommendation catalog finalization | DOM, duration, dependency, and report labels do not conflict. | Open Questions Log V1[4] |
| Convert Seed Tables.xlsx into the chosen executable handoff format. | Not Started | Technical architect / engineer | Seed import implementation | Format includes row IDs, repair type/subtype, duration, lead time, dependency references, review status, source references, and decision references. | Static Data Source Register V2[5] |
| Export full dependency-rule matrix into row-level seed data. | Not Started | Product architect / engineer | Sequencer coding | All sequencer-relevant repair types have explicit dependency treatment. | Technical Spec V3; Source Register findings[3] [7] |
| Obtain expert validation of dependency rules and critical-path flags. | Open / Blocked | GC/remodeling PM or equivalent | Sequencer coding | Expert review is recorded with date, reviewer role, exceptions, and follow-up actions. | Open Questions Log V1[4] |
| Add professional staging under-21-days anomaly rule as runtime seed row. | Not Started | Product architect / engineer | Report-output implementation | Rule exists in executable anomaly-rule table and fires when staging is recommended with fewer than 21 calendar days before target list date. | Technical Spec V3; Open Questions Log V1[3] [4] |
| Finalize staging anomaly user-facing copy. | Open | UX writer / legal reviewer | Public report output | Copy warns clearly without sounding absolute or guaranteeing outcome. | Open Questions Log V1[4] |
| Add seed-table validation tests. | Not Started | Engineer / QA | Sequencer implementation | Tests fail if required rows, source statuses, review statuses, dependency references, or anomaly rules are missing. | Technical Spec V3[3] |

## 7. Regression and Model-Governance Checklist

The regression workstream has made real progress, but it must stay in its proper lane. The Greenville pipeline has passed as a smoke test, and the model registry artifact pattern is accepted as an owner-reported milestone. However, the current Greenville v0.1 coefficients are diagnostic-only and must not be used in seller-facing recommendations.[2] [6] [8]

| Item | Status | Owner / Reviewer | Required Before | Acceptance Criteria | Source |
| --- | --- | --- | --- | --- | --- |
| Preserve ATTOM sale-date export mapping fix. | Defined / Needs implementation QA | Engineer | Future regression pulls | Export mapper uses sale.saleTransDate, then sale.salesearchdate, then sale.amount.salerecdate; regression logic does not patch this downstream. | Decisions Log V12[2] |
| Validate sale_date coverage before regression runs. | Not Started | Engineer / QA | Any future regression run | Rows have nonblank, parseable sale dates before model fitting. | Decisions Log V12[2] |
| Retain corrected Greenville export as governed smoke-test fixture. | Done / Ongoing | Modeling reviewer | Regression continuity | Fixture is clearly labeled as pipeline validation data, not production calibration data. | Decisions Log V12[2] |
| Upload or commit owner-reported Cursor regression files to the selected repository or project folder when ready. | Not Started | Owner / engineer | Independent code review | Files include smoke regression script, registry artifact, validation script, diagnostics, and validation report. | Cursor Capture[8] |
| Add promotion-readiness checker. | Not Started | Engineer / modeling reviewer | Any approval discussion | Checker outputs PASS, FAIL, or NEEDS_REVIEW without modifying or approving the artifact. | Regression Open Questions; Cursor Capture[6] [8] |
| Define provisional model-promotion thresholds. | Open | Technical architect / modeling reviewer | Any model marked candidate | Thresholds cover row count, test R², RMSE, cross-validation, residual diagnostics, and segment-bias checks. | Regression Open Questions[6] |
| Expand Greenville diagnostics. | Not Started | Modeling reviewer | Any broader data pull | Diagnostics include residuals by ZIP, price band, size band, sale period, and target comparison. | Regression Open Questions[6] |
| Compare target choice. | Open | Modeling reviewer | Promotion-readiness review | Decide whether log(price_per_sqft) remains primary or whether log(sale_amount) with stronger size controls should be compared. | Regression Open Questions[6] |
| Review condition, renovation, and quality proxy fields after diagnostics. | Not Started | Product owner / technical architect | Any full-market repull | Feature sourcing is evidence-guided, not assumed. | Regression Open Questions; Decisions Log V12[2] [6] |
| Add recommendation-engine refusal logic for unapproved model artifacts. | Not Started | Engineer / QA | Any coefficient integration | Engine refuses artifacts unless structurally valid and approved_for_recommendations: true. | Decisions Log V12; Cursor Capture[2] [8] |
| Defer full 12-metro repull until Greenville diagnostics clarify the cause of weak baseline fit. | Deferred by decision | Product owner | API spend expansion | No broad repull occurs merely because the sale-date mapping is fixed. | Decisions Log V12[2] |
| Defer seller-facing recommendation integration of current Greenville coefficients. | Rejected for now | Product owner / engineer | Seller-facing ROI logic | Diagnostic coefficients are not wired into production recommendation logic. | Decisions Log V12[2] |

## 8. Data Sources, APIs, and Source Governance Checklist

The MVP depends on a mix of runtime APIs, static public datasets, seed tables, and governed workpapers. The critical implementation point is to keep these categories separate so that the application can audit provenance and degrade gracefully when data is missing.[3] [5]

| Item | Status | Classification | Acceptance Criteria | Source |
| --- | --- | --- | --- | --- |
| Maintain Smarty address validation and user confirmation gate before downstream data queries. | Defined / Needs implementation | MVP | Standardized address is shown to the user and confirmed before ATTOM or downstream retrieval. | PRD v0.8[1] |
| Implement ATTOM property, AVM, and comparable-sales adapter with source logging. | Not Started | MVP | Adapter records query date, response source, fallback state, and field availability. | PRD v0.8; Technical Spec V3[1] [3] |
| Implement comp recency hierarchy. | Defined / Needs implementation | MVP | Try 5–10 comps within 90 days; if fewer than 3 qualifying comps, broaden to 180 days; if still fewer than 3, trigger limited-data handling and fallback. | PRD v0.8[1] |
| Preserve Redfin weekly source ingestion and 24-hour derived market cache as separate concepts. | Defined / Needs implementation | MVP | Weekly ingestion refreshes source file; market_supply_snapshots cache can expire separately. | PRD v0.8[1] |
| Implement freshness labels. | Not Started | MVP | Report shows source date or freshness label for AVM, comps, Redfin, FHFA, Walk Score, BLS, and coefficient set. | PRD v0.8[1] |
| Complete enriched ATTOM endpoint audit for condition, quality, renovation, or other richer fields. | Open | MVP / Phase 2 depending coverage | Audit determines whether fields are populated enough to use for calibration or recommendation logic. | Decisions Log V12[2] |
| Keep source register current as data-source decisions change. | Ongoing | MVP governance | New source additions include source class, scope, access date, confidence, refresh cadence, and review status. | Static Data Source Register V2[5] |
| Avoid reading or exposing API key spreadsheet contents unless explicitly needed for implementation. | Ongoing | Security | API keys remain treated as sensitive configuration, not checklist content. | Drive inventory context |

## 9. UX, Report Output, and Legal Checklist

The user experience should collect enough information to support a trustworthy recommendation without becoming a complicated construction-planning tool. The report must remain explanation-heavy and cautious about valuation precision.[1] [3]

| Item | Status | Required Before | Acceptance Criteria | Source |
| --- | --- | --- | --- | --- |
| Implement guided room-by-room photo flow. | Defined / Needs implementation | Condition assessment build | Wizard assigns room labels before upload; user uploads 1–3 photos per room; findings are reviewed per room. | PRD v0.8[1] |
| Implement finding-level confirmation. | Defined / Needs implementation | Recommendation candidate pipeline | User can confirm, dismiss, or add findings; only confirmed or user-added findings enter recommendation pipeline. | PRD v0.8[1] |
| Keep severity out of vision output. | Defined / Needs implementation | Vision schema implementation | Severity is assigned later by recommendation engine, not by photo analysis. | PRD v0.8[1] |
| Add condition mismatch reconciliation prompt. | Defined / Needs implementation | Final recommendation generation | If overall condition conflicts with confirmed photo-derived findings, user must reconcile before output finalizes. | PRD v0.8[1] |
| Finalize report-output structure and plain-language explanations. | Not Started | Public-facing MVP | Top 5, full sequenced action plan, Beyond Your Timeline, Do Not Spend, anomaly callouts, confidence labels, and source freshness appear clearly. | PRD v0.8; Technical Spec V3[1] [3] |
| Include required disclaimer in interface and every report output. | Defined / Needs legal review | Any external user testing | Disclaimer states the tool is informational and is not an inspection, appraisal, legal advice, or substitute for seller disclosure obligations. | PRD v0.8[1] |
| Conduct legal/UX review before public release. | Open | Public release | Risk language, disclaimer placement, report claims, and anomaly copy are reviewed. | Technical Spec V3[3] |
| Define photo retention and signed-access behavior in implementation terms. | Not Started | Security implementation | Retention rules and signed URL expiry are separated and documented. | PRD v0.8; Technical Spec V3[1] [3] |

## 10. Testing and Quality Gate Checklist

Testing needs to cover more than code correctness. The product’s risk lies in overconfident recommendations, stale data, missing source provenance, unsafe sequencing, and accidental use of unapproved model artifacts.[2] [3]

| Test Area | Status | Acceptance Criteria | Source |
| --- | --- | --- | --- |
| Seed-table validation | Not Started | Required rows, statuses, source references, decision references, and dependency links are present. | Technical Spec V3[3] |
| Dependency-rule validation | Not Started | Critical-path relationships pass schema checks and expert-review status is recorded. | Open Questions Log V1; Technical Spec V3[3] [4] |
| Duration/lead-time validation | Not Started | No sequencer-required item falls back to generic timing without an explicit warning or approved fallback. | Technical Spec V3[3] |
| Anomaly-rule tests | Not Started | Staging under 21 days fires reliably and attaches to the affected report section. | Technical Spec V3; Open Questions Log V1[3] [4] |
| Recommendation trace tests | Not Started | Each recommendation stores rule IDs, source IDs, seed versions, anomaly IDs, and confidence status. | Technical Spec V3[3] |
| Model-registry validation | Partially complete / owner-reported | Structural validator passes required fields and diagnostic-only approval-flag rules. | Cursor Capture; Decisions Log V12[2] [8] |
| Promotion-readiness validation | Not Started | Checker evaluates thresholds and diagnostics before any approval discussion. | Regression Open Questions[6] |
| Recommendation-engine model-refusal tests | Not Started | Engine refuses diagnostic-only or unapproved coefficient artifacts. | Decisions Log V12[2] |
| Data adapter fallback tests | Not Started | Missing or stale ATTOM, Redfin, cost, school, walkability, or flood data produces labeled fallback behavior. | PRD v0.8; Technical Spec V3[1] [3] |
| Legal/disclaimer presence tests | Not Started | Required disclaimer appears in UI and report output before external use. | PRD v0.8[1] |

## 11. Artifact Maintenance Checklist

This section tracks which documents should be updated next. The goal is not to create more documents unnecessarily, but to keep a small set of governing artifacts consistent.

| Artifact | Status | Next Maintenance Action | Why It Matters |
| --- | --- | --- | --- |
| PRD v0.8 | Current | Do not revise unless product scope changes. | It remains the product source of truth. |
| Decisions Log V12 | Current | Add future V13 only if the owner makes new decisions. | Prevents decision drift. |
| Technical Specification V3 | Needs V4 | Update to V4 with V12 regression governance and readiness gates. | This is the next major deliverable before implementation. |
| Open Questions Log V1 | Needs update after this checklist | Add V12 regression open questions or mark them as referenced through regression artifact. | Keeps unresolved judgment calls visible. |
| Static Data Source Register V2 | Current but gated | Update after seed-table source QA and authoritative handoff decision. | Prevents stale source-governance status. |
| Seed Tables.xlsx | Needs governance decision | Decide whether it is the authoritative engineering handoff or only a workpaper. | Engineering needs one import source of truth. |
| Regression Open Questions and Next Actions | Current | Update after promotion-readiness checker and diagnostics are completed. | Keeps regression workstream from drifting into premature integration. |
| Cursor Regression Implementation Capture | Current owner-reported status | Update after files are uploaded/committed or independently reviewed. | Separates reported progress from verified repository state. |
| This Master Running Checklist | New active control artifact | Update every time a checklist item changes status. | Prevents the owner from searching across five documents for next actions. |

## 12. Deferred and Rejected Work Parking Lot

This section should protect the MVP from accidental expansion. Deferred does not mean bad; it means not required to answer the current MVP question.

| Item | Classification | Reason |
| --- | --- | --- |
| Full 12-metro regression repull immediately after Greenville smoke test | Deferred | Diagnostics should first show whether broader data solves weak baseline fit. |
| Seller-facing use of current Greenville v0.1 coefficients | Rejected for now | Current model is diagnostic-only and not approved for recommendations. |
| Automatic model approval | Rejected | Manual review, promotion-readiness checks, and decision logging are required. |
| MLS integration | Phase 3 | Requires feed access, broker relationship, compliance review, and higher operational complexity. |
| Contractor-market data integrations | Phase 3 | Requires partnerships or reliable external data sources. |
| PDF export and agent branding | Phase 2 | Valuable, but not necessary before the core recommendation engine and report logic are correct. |
| Full seasonal demand modeling | Phase 2 | Useful enhancement after base market and supply logic are working. |
| Multi-unit/condo support | Phase 2 | MVP is single-family residential. |
| Exact resale-value guarantees | Rejected | The tool must avoid unsupported precision and appraisal-like claims. |

## 13. Recommended Next Work Session

The next productive work session should not begin with coding. It should produce Technical Specification V4 and use this checklist as the control structure. The recommended sequence is: first, update the technical specification for V12 regression governance; second, close or explicitly label seed-table and dependency-rule blockers; third, define the regression promotion-readiness checker requirements; and fourth, decide the authoritative seed handoff format. That path keeps the project focused on the smallest high-value product and avoids premature implementation of logic that is not yet governed.

| Sequence | Work Session Goal | Expected Output |
| --- | --- | --- |
| 1 | Update Technical Specification V4 | Complete V4 section updates for V12 regression registry, validator, promotion gates, ATTOM sale-date mapping, and refusal logic. |
| 2 | Close seed-table governance questions | Owner decisions on source-QA status, authoritative handoff format, and accessibility taxonomy alignment. |
| 3 | Prepare dependency validation package | Clean dependency matrix and reviewer checklist for GC/remodeling PM validation. |
| 4 | Specify promotion-readiness checker | Clear requirements for thresholds, diagnostics, output report, and non-approval behavior. |
| 5 | Update this checklist | Mark completed decisions and add any new blockers uncovered during V4 drafting. |

## References

[1]: https://docs.google.com/document/d/11gWsezKk73kfAepKbEus7Xcf2KBU_p_dCrEM-82wQ0Q/edit "Property_ROI_Analysis_Tool_PRD_v0_8"

[2]: https://docs.google.com/document/d/1L45kPSnojsJGov7YjqljPR4mt2u_dxCVq3RTb8Nzi_4/edit "Decisions Log V12"

[3]: https://docs.google.com/document/d/1SelVHd7Q29L9HD04r4A6mbAqLSAMEsua9gUh1ffKHfA/edit "Technical Specification V3"

[4]: https://drive.google.com/file/d/15lc6hfnTVJSUTUx8Ze3nxw3L2WUbr-yl/view "Open Questions Log V1"

[5]: https://docs.google.com/document/d/1Dl_23rVbnqn8BRFTdLWlTRnu-jvrtnhMvPAW6p9zsbU/edit "Static Data Source Register and Download Checklist V2"

[6]: https://docs.google.com/document/d/1hzbW-2FegnMUKxlYCgHeZ3O059yO1VKFZKY9EhmOt-Y/edit "Regression Open Questions and Next Actions"

[7]: https://docs.google.com/document/d/1EAQgJu5PRG2IiOBNVSAfd3JfZGBmtfxa3qQ39kT7ICA/edit "Source Register V2 Merge Findings"

[8]: https://docs.google.com/document/d/1YLQmSr17eqltGQGn5GF8txS7BVzEsQeAiF5q3yJCx84/edit "Cursor Regression Implementation Capture"