# Property ROI Analysis Tool — Regression Open Questions and Next Actions

Artifact Type: Open Questions Log / Next Actions
Date: June 2026
Status: Active
Prepared by: Manus AI
Related Artifacts: Decisions Log V12, Regression Model Registry and Promotion Governance v1.0, Technical Specification V3 Regression Calibration Addendum

## 1. Current State

The regression workstream has moved from data-blocked to pipeline-runnable for the Greenville MVP market. The corrected Greenville comparable-sales fixture now supports a local smoke regression, and coefficients are reported to be exported into a versioned model registry artifact. The current model remains diagnostic-only and must not be used for seller-facing ROI recommendations.

The next work should focus on model diagnostics, promotion-readiness criteria, and application guardrails rather than API expansion or recommendation-engine integration.

## 2. Open Questions

| ID | Open Question | Why It Matters | Recommended Owner | Priority |
| --- | --- | --- | --- | --- |
| RQ-REG-001 | What are the minimum acceptable model-quality thresholds for MVP promotion? | Without thresholds, approval would be subjective. | Product owner + modeling reviewer | High |
| RQ-REG-002 | Which metrics are required: R², MAE, RMSE, MAPE, cross-validation, residual bias, or all of these? | Determines what the promotion-readiness checker must enforce. | Technical architect | High |
| RQ-REG-003 | Should log(price_per_sqft) remain the primary target, or should log(sale_amount) with stronger size controls be compared? | Target choice affects coefficient interpretation and ROI relevance. | Modeling reviewer | High |
| RQ-REG-004 | What residual-bias thresholds are acceptable by ZIP, price band, and size band? | Prevents a model that works on average but fails for important subsegments. | Product owner + modeling reviewer | High |
| RQ-REG-005 | What condition, renovation, or quality proxy fields can be sourced without excessive cost? | The current model lacks the variables most tied to pre-sale improvement ROI. | Product + data owner | High |
| RQ-REG-006 | Who has authority to set approved_for_recommendations: true? | Prevents accidental promotion of diagnostic models. | Product owner | High |
| RQ-REG-007 | Should approved model artifacts remain file-based for MVP, or be promoted into database tables before launch? | Affects backend complexity, deployment, and auditability. | Technical architect | Medium |
| RQ-REG-008 | Is Greenville the correct MVP calibration market, or only the first smoke-test market? | Prevents overfitting the product strategy around a convenience fixture. | Product owner | Medium |
| RQ-REG-009 | Should all 12 metros be repulled after diagnostics, or should the next pull be limited to target launch markets? | Controls API usage and data spend. | Product owner | Medium |

## 3. Immediate Next Actions

| Step | Action | Output | Do Before |
| --- | --- | --- | --- |
| 1 | Add a promotion-readiness checker. | regression/output/model_promotion_readiness_report.json | Any approval discussion |
| 2 | Expand Greenville diagnostics. | Residuals by ZIP, price band, size band, sale period, and target comparison | Any broader data pull |
| 3 | Define provisional promotion thresholds. | Decision-record update or model governance update | Any model marked candidate |
| 4 | Add recommendation-engine refusal tests for unapproved artifacts. | Test proving diagnostic_only models cannot be loaded | Any app integration |
| 5 | Review feature gaps after diagnostics. | Decision on whether to source condition/quality proxies | Any full-market repull |

## 4. Explicitly Deferred Actions

| Deferred Action | Reason |
| --- | --- |
| Full 12-metro repull | Diagnostics should first show whether broader data will solve the weak baseline fit. |
| Seller-facing recommendation integration | Current coefficients are diagnostic-only. |
| Automatic model approval | Manual review and decision logging are required. |
| Final database schema implementation for model coefficients | File-based registry is sufficient for the current pre-implementation phase. |

## 5. Recommended Cursor Task

The next Cursor task should create a promotion-readiness checker without modifying or approving the current model.

Create regression/check_model_promotion_readiness.py.

It should read model_registry/greenville_sc/hedonic_ppsf_v0_1.json and regression/output/greenville_smoke_regression_diagnostics.json.

It should not approve the model or modify the artifact.

It should evaluate configurable thresholds for minimum clean rows, minimum test R², maximum RMSE, required cross-validation metrics, required residual diagnostics, and required segment-bias checks.

It should output PASS, FAIL, or NEEDS_REVIEW to regression/output/model_promotion_readiness_report.json.

For the current v0.1 model, expect NEEDS_REVIEW or FAIL because the artifact is diagnostic-only and the smoke-test R² is low.

## 6. Status Statement

The workstream is ready for diagnostics and promotion-gate definition. It is not ready for seller-facing ROI model integration.