# Property ROI Analysis Tool — Static Data Source Register and Download Checklist V2 Addendum

Artifact: Static Data Source Register and Download Checklist Addendum
Version: V2 Addendum
Date: June 2026
Status: Draft update for incorporation into full Static Data Source Register V2
Prepared by: Manus AI
Governing Sources: Static Data Source Register V1, Decisions Log V11, Technical Specification V2, Home Improvement Project Duration Estimates, Home Improvement Project Sequencing Analysis

## 1. Purpose

This addendum updates the static-data register to reflect the newly approved duration, lead-time, and sequencing governance decisions in Decisions Log V11. It does not replace the full V1 register; it identifies the new rows and status changes that should be incorporated into Static Data Source Register V2.

## 2. New and Updated Source-Register Entries

| Source / Artifact | Source Class | Required For | Acquisition / Location | Refresh / Governance | Current Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Home Improvement Project Duration Estimates | Static workpaper / source synthesis | duration_lead_time_rules, timeline feasibility, carrying-cost sequencing, staging anomaly logic | /home/ubuntu/upload/HomeImprovementProjectDurationEstimates | Version with seed table; preserve row-level source URLs and access dates before final approval | Available; source QA still required | Provides the working duration/lead-time basis for the 13 previously missing repair types and accessibility split. |
| Home Improvement Project Sequencing Analysis | Static workpaper / source synthesis | dependency_rules, critical-path logic, sequencing explanations | /home/ubuntu/upload/HomeImprovementProjectSequencingAnalysis | Version with dependency-rule table; expert validation recommended | Available; expert validation still open | Supports the 30-type dependency matrix and confirms the 13 missing duration rows are sequencer-relevant. |
| Angi/HomeAdvisor published guidance | External source evidence | Phase 1 duration and lead-time assumptions v1.0 | Row-level URLs and access dates still need to be attached | Revisit when better contractor, RSMeans, or observed-duration evidence is available | Partially available through workpaper; not yet row-level audited | Should be listed as source evidence, not as an unqualified authoritative standard. |
| Decisions Log V11 | Governance artifact | Approves accessibility subtype split, staging under-21-days anomaly, and rejection of fallback-only handling for the 13 missing rows | Project artifact | Update only through future Decisions Log versions | Approved | Governs seed-table and Technical Specification V3 updates. |
| Duration/Lead-Time Seed Table v1.0 | Static seed table | Recommendation engine timeline feasibility and sequencer | Project artifact plus CSV export | Versioned seed data; row-level source QA required | Draft created | Contains proposed MVP rows and traceability metadata. |

## 3. Updated Build-Readiness Gate Status

| Gate | Prior Status | Updated Status | Required Next Action |
| --- | --- | --- | --- |
| Duration/lead-time table seeded from published ranges | Build blocker / open | Draft seed table created; still conditionally open pending row-level source QA | Attach specific source URLs/access dates for each row and decide whether owner approval is enough before implementation. |
| Dependency rules validated by GC/PM | Build blocker / open | Still open | Convert sequencing analysis into dependency_rules rows and obtain expert validation. |
| Recommendation anomaly rules | Required before report generation | New staging under-21-days anomaly approved | Add staging anomaly to seed table and Technical Specification V3. |
| Recommendation catalog taxonomy | Required before engine coding | Accessibility split approved | Add parent-child category handling for accessibility improvements. |

## 4. Metadata Requirements for Duration and Sequencing Sources

The next full Static Data Source Register should require the following metadata for each duration and dependency source.

| Metadata Field | Requirement |
| --- | --- |
| source_name | Canonical name, such as ANGI_HOMEADVISOR_DURATION_GUIDANCE or HOME_IMPROVEMENT_SEQUENCING_WORKPAPER. |
| source_artifact_path | Internal path or official external URL. |
| source_accessed_at | Date the source was reviewed or downloaded. |
| source_scope | Repair type, subtype, or dependency rule covered. |
| source_confidence | Working values should be labeled static_assumption_v1, not empirical calibration. |
| review_status | pending_source_QA, owner_approved, expert_validated, or superseded. |
| decision_reference | Relevant Decisions Log entry, especially D-V11-001 through D-V11-004. |

## 5. Incorporation Instruction for Full V2

When the full Static Data Source Register V2 is prepared, the rows above should be merged into Sections 3, 4, 6, and 8 of the register. The source register should make clear that the workpapers are supporting evidence artifacts, while the seed tables are the application-facing executable artifacts.

## 6. References